Commissioners Meeting

November 5, 2013
Meeting called to order at:
7:05 p.m.
Members in attendance:
Robert Josey, Colin Haire and Keith Bloniasz
Others in attendance:  
 Systems Manager, Robert Sullivan
Guest:  Mike Dupont, Real Estate Agent for Wahid Uddin, Owner of 3 Wal-nut 

Grove
Wal-nut Grove Extension:

Mike Dupont explains that Wahid would like to extend the water main to the Uxbridge line so he can tie in to the Douglas water system. Most of his property is in Douglas 60,000 square feet and only 15,000 square feet in Uxbridge.  Wells are very expensive and not always productive so he was hoping the department could extend the water line and he could tie into it.
Cliff represented the seller.

Mike Dupont represents the buyer.

Robert Sullivan did the research on the cost of the extension.  If we can do all the work ourselves it would come up to about $25,000.00 to get the line up there.  Also, depending on the time frame of the completed project is if John can get the black top or not.

Robert Sullivan confirmed that the owner said he wanted to start building in January.

Robert Sullivan said the road opening starts around November 15th and we’re on the other side of the road with the main.  To get the line across we might have to open the road or use horizontal boring.

Mike Dupont was asked what the owner would be willing to contribute to the project.  He said as long as it doesn’t exceed what a well would cost.  Wells have been running between $10,000.00 and $12,000.00 over there.  We could pay half of what the department would have to pay to install the line.  

Robert Sullivan said $12,500.00 would be half.

Mike Dupont said $12,500.00 would be about what the owner would spend for a well.  And if the connection fee could be waived then that number is good.

The commissioners explained that the line would be run up to the curb stop and the owner was responsible for connecting the line to the house.  The owner should have the contractor dig the trench.  We can’t legally go onto private property.

The commissioners asked if there would be a meter pit.

Robert Sullivan said that Uxbridge said it was okay to have a meter pit.

Keith Bloniasz called and talked to Ben Sherman the head of the DPW in Uxbridge.  Ben said that he didn’t see a problem with this extension but once we knew what was going on exactly to talk to the Selectmen.  The Selectmen are the Water and Sewer Board.
Mike Dupont said that the only other thing is that he needs to get a building permit to build on the Uxbridge portion of the land.  This is contingent on getting water up there.  The commissioners said that they can write a letter stating that the department will be extending the line up to his curb.

Keith Bloniasz said that the department already has an inter-municipal agreement with the Shell Station, which will carry over to this project.  The head of the DPW of Uxbridge didn’t see that there would be a problem with piggy backing the Wal-nut Grove project to it.

The commissioners agree to do to the job for $12,500.00 but must have the check from the home owner first before work will start.

Robert Sullivan will write up the agreement.

Guests Exit

Keith Bloniasz makes a motion to accept the meeting minutes from the October 1 meeting.
Colin Haire Seconds

All in favor, Aye

Keith Bloniasz makes a motion to accept the meeting minutes from the October 16 meeting.

Colin Haire Seconds

All in favor, Aye
Robert Sullivan read Monthly Water Report

Robert Sullivan read Monthly Sewer Report
Miscellaneous 

We are hauling less to Synagro, only 3 loads

Order materials to complete Wal-nut Grove project



We can float till Spring Town Meeting




Transfer from Capital Improvement to System Development



Must call Uxbridge when start plan

Booster Station



Put together plan and time line


Not going with new, try and save what we have


Demands went out about 268 accounts



More payment plans than we have ever had
Colin Haire makes a motion to end meeting at 7:16 p.m.

Keith Bloniasz seconds.

All in favor, Aye.

PAGE  
3

