Commissioners Meeting

May 02, 2023
7:00 p.m.

DWS Office:  29 Charles Street
FY23

Meeting called to order at:
7:15 p.m.
Members in attendance:
Colin Haire and Keith Bloniasz
Others in attendance:  
Systems Manager, Robert Sullivan
System Manager’s Water and Sewer Reports

Robert Sullivan reads April Monthly Sewer Report.
Robert Sullivan reads April Monthly Water Report.
Review and Approve Meeting Minutes

Passed Over Meeting Minutes:  February 25, 2020 and April 04, 2023.
Keith Bloniasz makes a motion to accept the Meeting Minutes from March 07, 2023 which started here and then a Joint Meeting with the Selectmen and we adjourned at the Town Hall.

Colin Haire Seconds.
All in Favor, Aye (Colin Haire and Keith Bloniasz.  Robert Josey Absent.)
Project Update
Robert Sullivan gives update on all projects:

Discussion about the Gas Project headed up North Street.

Discussion on going past Hayward Landing once the road is paved the Gas Company 
cannot cut it open again.


Discussion on where the gas line with go here and at the pump station.
Riccardi should be starting to ramp up again.

They are supposed to be getting pipe delivered here to do NE Main Street Project.

The engineers were reviewing documents for the pump station.


Getting the timing right with the bridge people and the pump station.

We do not want CRG working off the old pump station when they go online.



Timing looks like it will work out.

The surveyors that were working on North Street hit a water main AC pipe perfectly centered top and bottom.


We repaired that one.

They are working on clearing the tank site, get it surveyed, and see what we need to do to install the storage tank up there.

Bob Minarik is in the process of completing the Mass Works application for the construction portion of North Street.  


We already got the funding for the engineering portion.
Open Session for topics not reasonably anticipated 48 hours in advance of the meeting
Town Meeting went well-all of our stuff passed.  
Keith Bloniasz makes a motion to recess at 7:28 p.m. 
Colin Haire Seconds.

All in Favor, Aye (Colin Haire and Keith Bloniasz.  Robert Josey Absent.)
1
May 02, 2023 FY23- APPROVED August 08, 2023 Commissioner’s Meeting
Page 2

