
Commissioners Meeting

June 15, 2023
7:00 p.m.

DWS Office:  29 Charles Street
FY23

Meeting called to order at:
7:12 p.m.
Members in attendance:
Colin Haire and Keith Bloniasz
Others in attendance:  
Systems Manager, Robert Sullivan
System Manager’s Water and Sewer Reports

No Monthly Water Report.
Robert Sullivan reads the Monthly Sewer Report.

Review and Approve Meeting Minutes

Keith Bloniasz makes a motion to accept the Meeting Minutes for May 02, 2023.
Colin Haire Seconds.

All in Favor, Aye (Colin Haire and Keith Bloniasz.  Robert Josey Absent.)
Skip over Meeting Minutes  from February 25, 2020 and April 04, 2023 because Colin was not there and Robert Josey was.

Project Update
Robert Sullivan explains that there are a lot of projects going on, everything seems to be going well so far.
Ricardi is delaying on things.


There was a meeting early spring to discuss everything and moving somethings back so 
the bridge workers did not run into Ricardi.  They agreed to stay on schedule and not 
delay 
and now they are delaying anyway.


They never submitted the forms for the pump station to be approved by the engineers.


They are coming this week to do the termination manhole which has the six inch forced 
main goes in, so that will finish up the work at this end of town and we can get CJP 
paving 
done.


They were supposed to start on NorthEast Main in May but still have not started yet.


The Pump Station was supposed to start early July but it sounded like they were pushing 
for August.

They came to drill the test wells to see what the water table would be.


Looks like it is good delineated there.

Open Session for topics not reasonably anticipated 48 hours in advance of the meeting
Nothing
Keith Bloniasz makes a motion to recess at 7:55 p.m. 
Robert Josey Seconds.

All in Favor, Aye (Colin Haire and Keith Bloniasz.  Robert Josey Absent.)
1
June 15, 2023 FY23- APPROVED/AMENDED  December 05, 2023 Commissioner’s Meeting
Page 1

