
Commissioners Meeting

August 08, 2023
7:00 p.m.

DWS Office:  29 Charles Street
FY23

HARD TO HEAR WITH AC IN BACKGROUND

Meeting called to order at:
7:10 p.m.
Members in attendance:
Robert Josey, Colin Haire and Keith Bloniasz
Others in attendance:  
Systems Manager, Robert Sullivan
System Manager’s Water and Sewer Reports

Robert Sullivan reads the Monthly Water Report.
Robert Sullivan reads the Monthly Sewer Report.

Review and Approve Meeting Minutes
Keith Bloniasz makes a motion to accept the Meeting Minutes from February 25, 2020.
Robert Josey Seconds.

All in Favor, Aye (Robert Josey and Keith Bloniasz).
Colin Haire Abstains.

Keith Bloniasz makes a motion to accept the Meeting Minutes from April 04, 2023.

Robert Josey Seconds.

All in Favor, Aye (Robert Josey and Keith Bloniasz).
Colin Haire Abstains.

Keith Bloniasz makes a motion to accept the Meeting Minutes from May 02, 2023.

Colin Haire Seconds.

All in Favor, Aye (Colin Haire and Keith Bloniasz).
Robert Josey Abstains.

End of Year Discussion

Robert Sullivan says that we do not have the final end of year numbers.

Project Discussion

Delays with Riccardi.

Trying to find funding to get paving done on Gilboa.
Northeast Main Street just issued an extension to pave next year.

Some work still to do on the Gilboa Pump Station.

Working towards the North Street Project.
North Street Discussion.

Tank Discussion for North Street.
New lines increase volume not pressure.
Depot Street will have to come up with some money to get the engineering going.


Start at one end and loop it and stop when we run out of money.


Robert Sullivan is going to double check numbers that were amended.

Started the Sewer Asset Management Project


We did some of the stuff here.


We bought a  rebuilt UV Panels and bought some new ones.

We bought valves and lights.


They say we need to replace the UV’s and it is about 2 million dollars.



An equal system is much bigger.


A few problems to be fixed.


Colonial Pump Station needs to be replaced put something similar to Gilboa Street.


No sewer work with Stantec other than the Gilboa Pump Station.

Tighe and Bond did the GIS Mapping.


In kind services are mapping out the valves for the sewer and manholes.


The water one the department got the grant for but Tighe and Bond do not want to start 
until the department  has finished with the Sewer.



Robert Sullivan says we are about 78% on the Waste Water.

The wells are in good shape but the pumps are warn.  


Pumps rehabbed and in good shape.



Production up better.


Once we settle down with these projects we need to look at  possible new sources.
The department got a $200,000.00 grant for the Lead service line project.

Fee Discussion

Back in 2016 when Doug did the rates and when that was voted on August 22, 2016.

The next set was July 19, 2021 with the new fees.  

It was not amended and new fees not listed.  The way it was voted on was not clear.

There are fees that are not listed such as the hydrant connection fee.

Make sure the fee can be put in Munis.

Discussion on Shut Off Fee.


Fee must be clear on list.

Discussion on a Construction Fee.

Discussion on New Constructions and Fire Line Testing Fee.
Discussion on Hydrant Flow Test Fee.
Discussion on Pressure Testing Fee.

Discussion on Flow Testing for big buildings Fee.

Discussion on a Water Main Extension that there is engineering oversight Fee

Open Session for topics not reasonably anticipated 48 hours in advance of the meeting
Nothing
Keith Bloniasz makes a motion to recess at  8:34 p.m. 
Colin Haire Seconds.

All in Favor, Aye (Robert Josey, Colin Haire and Keith Bloniasz).
1
August 08, 2023 FY24- APPROVED/AMENDED September 05, 2023 Commissioner’s Meeting
Page 2

